BUSINESS PROPOSAL

Poker Dream Website

Website Development

"Your Poker Community Online"

Version: 1.0

Date: 12 December 2025

EXECUTIVE SUMMARY

We are pleased to present this proposal for the development of the Poker Dream Website - a responsive, modern website designed to serve as the public-facing platform for tournament information, player rankings, news, and brand presence, integrated with your existing backend infrastructure.

The Project

| Project | Description |
| --- | --- |
| Poker Dream Website | Public-facing responsive website modeled after pokerdream-live.com, featuring tournament information, DPOY rankings, news, galleries, and integrated with existing backend APIs |

Development Approach

This proposal outlines a custom Next.js website development approach that integrates directly with your existing Poker Dream backend APIs. The website will share data models with your Flutter mobile app, ensuring consistency across all platforms.

PROJECT SCOPE

Website Analysis: pokerdream-live.com

Based on our analysis of the reference website (pokerdream-live.com), we have identified 14-16 main pages with the following features:

| Page | Features |
| --- | --- |
| Home | Hero section, Featured tournaments, Winners gallery carousel, Instagram feed, Newsletter signup |
| Tournament (List) | Searchable/filterable tournament listing with pagination, Status indicators (Live/Completed/Upcoming) |
| Tournament (Detail) | Live timer, Blind levels, Chip counts, Payout structures, Player standings |
| DPOY (Leaderboard) | Player of the Year rankings, Points system, Pagination (50+ entries per page) |
| Live Reports | Tournament updates hub with event cards |
| Gallery - Tournament | Photo gallery organized by tournament series (PD10-PD18+) |
| Gallery - Champion | Winner photos grid with 200+ images |
| News/Events | Promotions and announcements grid with article cards |
| About Us | Company information, Mission, Team credentials |
| Contact Us | Partnership inquiry form, Social links |
| Career | Job listings (7 positions) with detailed descriptions |
| Privacy Policy | Legal documentation |
| Terms of Service | Legal documentation |

Key Features to Implement

| Module | Features |
| --- | --- |
| Real-time Tournament Tracking | Live blind level timer with countdown, Current average chip count, Prize pool calculations, Payout structure display |
| Player Ranking System (DPOY) | Points-based leaderboard, Multi-page pagination, Country flags and player profiles |
| Content Management | News/Events publishing, Tournament schedules, Photo galleries (Tournament & Champions) |
| User Engagement | Newsletter subscription, Social media integration (FB, IG, Twitter, WhatsApp, YouTube), Partnership inquiry forms |
| Multi-Language Support | English and Chinese player guides and content |
| SEO & Performance | Server-side rendering, Meta tags optimization, Google Analytics integration |

TECHNICAL APPROACH

Recommended: Custom Next.js Development

Given you already have a Flutter app with structured data models and existing backend APIs, we recommend building a custom Next.js website for the following reasons:

• Direct API Integration: Seamlessly connects with your existing backend infrastructure

• Shared Data Models: Tournament, player, and content data synchronized across mobile app and website

• Superior SEO: Server-side rendering for better search engine visibility

• Real-time Features: Native support for WebSocket connections and live updates

• Performance: Optimized loading with automatic code splitting and image optimization

• Maintainability: Modern React codebase that your team can extend and maintain

Technology Stack

| Component | Technology |
| --- | --- |
| Framework | Next.js 14 (React) |
| Language | TypeScript |
| Styling | Tailwind CSS |
| State Management | React Query / SWR |
| Hosting | Vercel or AWS |
| CDN | Cloudflare |
| Analytics | Google Analytics 4 |

PROJECT TIMELINE

Website Development

Duration: 13-17 weeks

Objective: Launch a fully responsive website integrated with existing backend APIs, featuring tournament information, player rankings, news, and content management.

Timeline Breakdown

| Component | Duration | Description |
| --- | --- | --- |
| Discovery & Design | 2 weeks | Requirements gathering, UI/UX design, wireframes, design system |
| Foundation & Core Pages | 2-3 weeks | Project setup, component library, Home, About, Contact, Career, Legal pages |
| Tournament System | 3-4 weeks | Tournament list/detail pages, real-time timer, payout structures, standings |
| Player & Rankings | 2-3 weeks | DPOY leaderboard, player profiles, pagination |
| Content & Media | 2-3 weeks | News/Events, Live Reports, Tournament & Champion galleries |
| Integration & Launch | 2 weeks | Newsletter, social media, SEO, testing, deployment |

Deliverables - Website

| Module | Features Included |
| --- | --- |
| Home Page | Hero section with featured tournaments, Winners gallery carousel, Instagram feed integration, Newsletter signup, Command grid navigation |
| Tournament Pages | Searchable/filterable listing, Detail pages with live timer, Blind level countdown, Chip counts, Payout structures, Player standings |
| DPOY Leaderboard | Points-based rankings, Pagination, Country flags, Player statistics |
| News & Events | Article listing with filters, Full article detail pages, Promotions display |
| Live Reports | Tournament update cards, Event-specific pages |
| Galleries | Tournament photo gallery by series, Champion gallery with 200+ images, Lightbox viewing |
| Information Pages | About Us, Contact Us with partnership form, Career page with job listings |
| Legal Pages | Privacy Policy, Terms of Service |

Additional Deliverables

| Deliverable | Description |
| --- | --- |
| Design System | Figma files, component library, brand guidelines |
| Technical Documentation | Architecture docs, API integration specs, deployment guides |
| SEO Setup | Meta tags, sitemap, robots.txt, structured data |
| Analytics | Google Analytics 4 integration with custom events |
| DevOps | CI/CD pipeline, staging/production environments |

INVESTMENT SUMMARY

Total Project Investment

| Phase | Duration | Investment |
| --- | --- | --- |
| Website Development | 13-17 weeks | RM 127,640 |

Cost Breakdown by Category

| Category | Amount |
| --- | --- |
| Discovery & Design | RM 18,000 |
| Foundation & Core Pages | RM 25,440 |
| Tournament System | RM 13,160 |
| Player & Rankings | RM 13,120 |
| Content & Media | RM 14,920 |
| Integration & Launch | RM 25,000 |
| Total | RM 127,640 |

Payment Schedule

| Milestone | Percentage | Amount |
| --- | --- | --- |
| Contract Signing | 50% | RM 63,820 |
| Upon Deliver Core Pages & Tournament List | 20% | RM 25,528 |
| Upon Deliver DPOY & Content Pages | 15% | RM 19,146 |
| Project Completion | 15% | RM 19,146 |
| TOTAL | 100% | RM 127,640 |

What's Included

✓ Design & build of responsive website (Desktop, Tablet, Mobile)

✓ Next.js frontend development with TypeScript

✓ Integration with existing backend APIs

✓ SEO optimization and Google Analytics setup

✓ CDN and hosting configuration

✓ Newsletter integration

✓ Social media feed integration

✓ 2 hours of stakeholder training

✓ 30-day post-launch warranty

What's NOT Included

✗ Backend API development (using existing APIs)

✗ Content creation (articles, photos, videos)

✗ Domain registration and annual renewal

✗ Third-party service subscriptions (email service, etc.)

✗ Marketing or SEO services beyond initial setup

MONTHLY RECURRING COSTS

Estimated monthly costs for hosting and third-party services:

| Service | Est. Monthly Cost |
| --- | --- |
| Estimated Monthly Total | RM 1,000 |

Costs will vary based on traffic and usage. We will set up monitoring and alerts to help you track and optimize these costs.

This proposal is confidential and intended solely for the named recipient.

Pricing is valid for 30 days from the proposal date.

Prepared with confidence. Ready to build the home for poker.