# POKER DREAM

## Phase 2 Business Proposal

Version: 1.0 Date: 26 November 2025 Validity: 30 days (until 26 December 2025)

## Table of Contents

- Executive Summary

- Goals & Outcomes

- What You Get

- Project Timeline (12 Weeks)

- Phase 1 Completion Summary

- Your Responsibilities

- Maintenance & Support

- Pricing & Payment

- Data & Privacy

- Acceptance & Next Steps

## 1. EXECUTIVE SUMMARY

Phase 2 transforms Poker Dream from a tournament information platform into a complete poker lifestyle app. Your users will track their bankroll, analyze their game, connect with other players, and watch live streams—all within the same beautiful interface they already know.

### At a Glance

| Phase | 2 of 3 (Complete Platform Buildout) |
| --- | --- |
| Builds On | Phase 1 foundation (95% complete) |
| Delivery | All features working end-to-end; 4 hours additional training |
| Timeline | 12 weeks from kickoff |
| Ownership | You continue to own all source code |

## 2. GOALS & OUTCOMES

### Our Vision for Phase 2

- Personal poker hub: Players track sessions, bankroll, and statistics in one place

- Real-time connection: Live streaming and global chat create community engagement

- Smart tools: ICM calculator, hand ranges, and equity tools help players improve

- Social experience: Follow players, share achievements, and build a community

- Enterprise ready: Staking marketplace and advanced exports for serious players

### Who Benefits

| Audience | Key Benefits |
| --- | --- |
| Players | Track bankroll, log sessions, view detailed statistics, use poker tools |
| Fans | Watch live streams, chat with community, follow favorite players |
| Serious Grinders | Staking marketplace, hand history, CSV/PDF exports for taxes |
| Organizers | Real-time standings updates, player profiles, enhanced tournament pages |

## 3. WHAT YOU GET

### A) Financial & Statistics Tracking

Your users can manage their poker journey:

- Bankroll Balance with transaction history and trend visualization

- Session Tracking for both cash games and tournaments

- Session History with filters, search, and “Import from Another App”

- Statistics Dashboard showing Total Profit, ROI, ITM Ratio, Hourly Rate

- Casino Balances to track funds across multiple sites

Bankroll Screen > Track your balance, view transaction history, and see profit trends over time.

Statistics Dashboard > Comprehensive stats including ROI, ITM ratio, hourly rate, and win percentages.

Session History > Log and review all your poker sessions with detailed filtering options.

### B) Real-Time & Social Features

Keep your community engaged:

- Live Streaming with YouTube, Twitch, and Facebook embed support

- Basic Global Chat for real-time community interaction

- Social Feed with posts, likes, comments, and player following

- Real-Time Standings with live chip count updates during events

Live Now Section > Watch live poker streams directly in the app with LIVE badges on tournament cards.

Global Chat > Community chat room where users can discuss events, hands, and connect.

Social Feed > Follow players, share posts, and engage with the poker community.

### C) Poker Utility Tools

Help your users improve their game:

- Deal/ICM Calculator for final table negotiations

- Hand Ranges builder with visual 13x13 matrix

- Equity vs Hand calculator with Monte Carlo simulation

- Notepad for quick notes and session thoughts

ICM Calculator > Calculate deal equity based on chip stacks and payout structures.

Hand Ranges > Create, save, and share custom hand ranges by position.

Equity Calculator > Calculate your winning odds against opponent ranges.

### D) Advanced Player Features

For the serious poker community:

- Player Profiles with tournament history and statistics

- Leaderboard Rankings across different metrics

- Player Notes to track opponents and playing styles

- Alerts & Notifications for events, results, and social activity

Player Profile > View player stats, tournament results, and follow their journey.

Leaderboard > See top players ranked by earnings, ROI, and other metrics.

### E) Enterprise & Reporting

Professional-grade features:

- Staking on Pokerbase - Buy and sell tournament action

- Hand Replays - Log and review hand histories

- CSV Export - Export session data for analysis

- PDF Export - Generate reports for taxes and sponsors

Staking Marketplace > Browse available stakes, sell your own action, track your investments.

### F) Enhanced Admin Dashboard

Your team gains powerful new tools:

- Stream Management - Add/manage live stream embeds

- Chat Moderation - Delete messages, monitor activity

- Player Management - Enhanced profiles and standings

- Statistics Overview - Platform engagement metrics

- Export Tools - Generate reports and data exports

Important Note: Phase 2 focuses on player tools, social features, and live streaming. It does not include real-money transactions for buy-ins, gambling features, or payment processing for stakes (staking is information/tracking only).

## 4. PROJECT TIMELINE (12 WEEKS)

| Phase | Duration | Key Outcomes |
| --- | --- | --- |
| 1. Core Content & Schedule | Weeks 4-5 | Tournament enhancements, Live Streaming working |
| 2. Financial Tracking | Weeks 6-7 | Bankroll, Session History, Basic Global Chat |
| 3. Stats & Reporting | Weeks 8-9 | Statistics Screen, CSV Export, Player Profiles |
| 4. Utilities & Social | Weeks 10-11 | Calculators, Hand Ranges, Social Feed |
| 5. Advanced & Polish | Weeks 12-15 | Staking MVP, Hand Replays, Testing, Optimization |

Our target is to deliver in 12 weeks if there’s no communication delays.

### Communication & Reporting

- Simple weekly progress report

- Short demo every two weeks

- Transparent issue tracking with real-time access

### Detailed Week-by-Week Breakdown

| Week | Focus Area | Deliverables |
| --- | --- | --- |
| Week 4 | Tournament & Streaming | Tournament CRUD enhancements, Poker Schedule screen |
| Week 5 | Content & Streaming | Live Streaming (external embed), News module polish |
| Week 6 | Financial Backend | Database schema, Bankroll Balance API |
| Week 7 | Financial Mobile | Session History CRUD, Basic Global Chat |
| Week 8 | Statistics | Statistics calculations, Statistics Screen |
| Week 9 | Reporting & Players | CSV Export, Player Profiles, Player Notes |
| Week 10 | Utility Tools | ICM Calculator, Hand Ranges |
| Week 11 | Social Features | Equity Calculator, Notepad, Social Feed |
| Week 12 | Enterprise | Staking MVP, Real-time Standings |
| Week 13 | Integration | Video Highlights, Hand Replays |
| Week 14 | Testing | Comprehensive testing, bug fixes |
| Week 15 | Polish | Performance optimization, UI polish, UAT |

## 5. PHASE 1 COMPLETION SUMMARY

Phase 1 successfully delivered the foundational platform:

| Module | Status | What Was Built |
| --- | --- | --- |
| Authentication | ✅ Complete | JWT login, registration, secure sessions |
| Tournaments | ✅ Complete | Full CRUD, filters, pagination, mobile screens |
| News | ✅ Complete | Article management, mobile feed, admin panel |
| Videos | ✅ Complete | Video highlights, carousel, Cloudinary integration |
| Admin Dashboard | ✅ Complete | Full management interface for all content |
| Mobile App | ✅ Complete | iOS & Android with poker-themed design |
| Infrastructure | ✅ Complete | Backend API, database, hosting setup |

Phase 1 Investment: RM 250,000 (Paid)

## 6. YOUR RESPONSIBILITIES

### Simple Checklist

To ensure smooth delivery, we need you to:

- ✅ Provide sample data for testing (sessions, player profiles, statistics)

- ✅ Approve designs and key screens within 3 business days where possible

- ✅ Test features during bi-weekly demos and provide feedback

- ✅ Nominate a point-of-contact for weekly reviews

- ✅ Provide content for social feed and player profiles (sample data)

### Timely Feedback Required

This aggressive timeline requires your feedback within 3 business days on all deliverables. Delays in approval will extend the project timeline accordingly.

## 7. MAINTENANCE & SUPPORT

Your existing support plan from Phase 1 continues. No changes required unless you wish to upgrade.

### Current Plan Reminder

| Option | Monthly Fee | Coverage |
| --- | --- | --- |
| Option A: Care+ 24/7 | RM 20,000/month | 24/7 coverage, 4 event days, 10 hrs improvements |
| Option B: Care Standard | RM 11,000/month | Business hours, 1 event day, 4 hrs improvements |

### Phase 2 Additions Covered

Your existing support plan will automatically cover all Phase 2 features: - Live streaming monitoring - Chat moderation support - Statistics accuracy verification - New feature bug fixes

## 8. PRICING & PAYMENT

### Phase 2 Investment

| Item | Amount |
| --- | --- |
| Total Development Fee | RM 280,000 (one-time) |
| Monthly Support | Continues per existing plan |

### Payment Milestones

| Milestone | Timing | Amount | Percentage |
| --- | --- | --- | --- |
| Contract Signing | Upon signing | RM 70,000 | 25% |
| Financial MVP Complete | Week 7 | RM 84,000 | 30% |
| Stats & Utilities Complete | Week 11 | RM 84,000 | 30% |
| Final Delivery | Week 15 | RM 42,000 | 15% |

### What’s Included in the Build Fee

- ✅ Design & build of all Phase 2 features across mobile and admin

- ✅ Socket.io real-time infrastructure for chat and standings

- ✅ All poker utility tools (calculators, ranges, equity)

- ✅ Financial tracking system with statistics

- ✅ Social features and staking marketplace

- ✅ Complete documentation for new features

- ✅ 4 hours additional training

- ✅ 30-day post-launch warranty for Phase 2 features

### What’s NOT Included

- ❌ Real-money payment processing

- ❌ Gambling or betting features

- ❌ Third-party poker room integrations

- ❌ AI-powered hand analysis (future consideration)

### Growth & Usage-Based Costs

As with Phase 1, third-party provider charges (cloud, media, email/push) may increase with usage. We’ll continue to: - Enable spend alerts and budgets in your accounts - Provide a simple monthly forecast - Optimize caching/CDN to minimize costs

## 9. DATA & PRIVACY

### Our Commitment

- ✅ All financial data (bankroll, sessions) is encrypted and secure

- ✅ Chat messages follow data retention policies you define

- ✅ Player statistics are private by default (users control visibility)

- ✅ You continue to own all data and application code

- ⚠️ Local legal compliance remains with you

### New Data Considerations for Phase 2

| Data Type | Storage | User Control |
| --- | --- | --- |
| Bankroll/Sessions | Encrypted database | Full CRUD by user |
| Chat Messages | Database with retention | Admin can delete |
| Player Notes | Private to user | Full CRUD by user |
| Hand Histories | Encrypted database | Full CRUD by user |

## 10. ACCEPTANCE & NEXT STEPS

### How to Get Started

Step 1: Sign this proposal and pay the first milestone (25%)

Step 2: Kickoff call (1 hour) to confirm timelines, roles, and sample data requirements

Step 3: We begin Phase 2 development within 5 business days of kickoff

## SIGNATURES

### Client

| Name: | _________________________________ |
| --- | --- |
| Title: | _________________________________ |
| Signature: | _________________________________ |
| Date: | _________________________________ |

### Service Provider

| Name: | _________________________________ |
| --- | --- |
| Title: | _________________________________ |
| Signature: | _________________________________ |
| Date: | _________________________________ |

This proposal is confidential and valid for 30 days. Thank you for continuing with Poker Dream.